**Final Meeting Minutes:**

* Meeting commenced at 11am on Thursday 25th April 2019.
* The team discussed work completed over Easter.
* Joseph demonstrated a complete Java desktop application.
* Reece demonstrated a near complete mobile application.
* James demonstrated a finished web application and API both hosted on the server.
* Struan claimed he had no access to a computer over Easter so was unable to complete any work.
* The mark sheets were filled out and discussed.
* There was a clear disparity between work completed and debates arose about how to fairly claim marks.
* Struan to email Shirley to ask about claiming for work which is not being used in submission / not on GitHub.
* Work was divided up for the presentation.
* James to produce slides about the web application.
* Joe to produce slides about the desktop application.
* Reece to produce slides about the mobile application.
* James and Joe to email slides to Reece for Reece to compile them into one slide.
* Struan to do his one section of the report by the 2nd May.
* Reece to do his section of the report and mobile relevant subsections by the 2nd May.
* Meeting ended at 1pm on Thursday 25th April 2019.